Practical 1: Jira Setup & Project Creation

AIM: To perform Jira setup & project creation using Jira.

1. Go to atlassian.com → Get Jira Free → Create a Jira Cloud account and open the dashboard.

2. Click Create Project → Company-managed → select Scrum or Kanban template.

3. Enter Project Name and Project Key, then click Create.

4. Go to Project Settings → Details and set project name, avatar, category, and project lead.

Practical 2: Team Creation & Role Assignment

AIM: To perform team creation & role assignment using Jira.

1. Open Project Settings → Access.

2. Click Add People and enter the user's email ID.

3. Click Add to team.

4. Assign an appropriate role such as Administrator, Member, or Viewer.

Practical 3: Issue Types & Configuration

AIM: To perform issue types & configuration using Jira.

1. Open Project Settings → Issues → Issue Types.

2. Click Add Issue Type and create Epic, Story, Task, and Bug.

3. Configure the description and icon for each issue type.

4. Open Components and create components such as Frontend and Backend.

5. Open Releases and create versions such as v1.0 and v2.0.

JIRA MODULE 2 – PRACTICAL JOURNAL

Practical 4: Issue Management

AIM: To perform issue management using Jira.

1. Click Create and create an Epic first.

2. Create related Story, Task, and Bug issues.

3. Link Story, Task, or Bug to the Epic using the Parent field.

4. Open an issue and assign it to a user.

5. Set Priority such as Highest, High, Medium, or Low.

6. Set Due Date and add suitable Labels.

Practical 5: Workflow Customization

AIM: To perform workflow customization using Jira.

1. Open Project Settings → Workflows and create or add a custom workflow.

2. Configure: To Do → In Progress → In Review → Done.

3. Open the workflow and add required Transitions.

4. Add a condition such as Only assignee can move to Done and a suitable validator.

5. Publish the workflow and associate it with the project's issue type scheme.

Practical 6: Scrum Board & Sprint Management

AIM: To perform scrum board & sprint management using Jira.

1. Open the Scrum board and go to Board Settings.

2. Configure board columns and map them to workflow statuses.

3. Open Backlog → Create Sprint.

4. Drag issues into the sprint and click Start Sprint.

5. Set sprint duration to approximately 2 weeks.

6. Click Complete Sprint and view Sprint Report and Burndown information.

JIRA MODULE 2 – PRACTICAL JOURNAL

Practical 7: Kanban Board Management

AIM: To perform kanban board management using Jira.

1. Create a new project and select the Kanban template with Company-managed project type.

2. Open Board Settings and configure board columns.

3. Set a WIP limit, e.g. Maximum 3 issues in In Progress.

4. Move issues across board columns according to their status.

5. Open Reports → Control Chart to track cycle time.

Practical 8: JQL & Filters

AIM: To perform JQL & filters using Jira.

1. Go to Filters → Advanced Issue Search.

2. Run: status = "To Do".

3. Run: assignee = currentUser().

4. Run: priority = High AND project = DEMO.

5. Run: status changed to Done during (-7d).

6. Click Save Filter, enter a filter name, and mark it as favorite if required.

Practical 9: Reports & Dashboards

AIM: To perform reports & dashboards using Jira.

1. Open Project → Reports and view the Burndown Chart and Velocity Chart.

2. Open Pie Chart and group issues by Assignee, Issue Type, or Priority.

3. Open Dashboards → Create Dashboard.

4. Click Add Gadget and add Sprint Burndown, Issues in Progress, and Two Dimensional Filter.

JIRA MODULE 2 – PRACTICAL JOURNAL

Practical 10: Permission & Security Management

AIM: To perform permission & security management using Jira.

1. Open Project Settings → Permissions.

2. Open the Permission Scheme and review Browse, Create Issue, and Edit Issue permissions.

3. Open Roles and assign users to suitable project roles.

4. Give appropriate permissions; e.g. Developers can edit issues while Viewers can only browse.

Practical 11: Jira Automation

AIM: To perform Jira automation using Jira.

1. Open Project Settings → Automation.

2. Click Create Rule and define it using Trigger → Condition → Action.

3. Example trigger: Issue Transitioned to Done.

4. Example condition: Issue Type = Bug.

5. Example action: Send Email or Auto-assign to QA lead.

6. Turn on the rule and test it by moving a suitable issue to Done.

Practical 12: Jira Mobile App

AIM: To perform Jira mobile app using Jira.

1. Install the Jira Cloud app from the Google Play Store.

2. Log in using the same Jira account used on the web.

3. Use the mobile app to View, Comment, Assign, and Change Status of issues.

4. Open app settings and enable Notifications for real-time updates.